Project Scaffolding Assistant

An LLM-backed agentic governance & planning tool — Build Plan

Working name: “Scaffold” • Successor to Double Down • v4 (governance model from The Janitor)

THE IDEA, IN ONE LINE

You describe a project. An LLM interviews you — asking the questions that would have prevented your planning pain — and produces a populated governance scaffold you can hand straight to a coding agent.

The problem it solves is one you lived. On Double Down, the tab sprawl and the bet-spread display were planning gaps — decisions that should have been forced early and weren't, costing days of rework. This tool front-loads those decisions by asking the right questions before a line of code is written. You are the target user, you know exactly what it needs to ask, and you can verify it works by feeding it a project you've already built.

DECISIONS LOCKED (FROM YOUR ANSWERS)

| Decision | Your call | What it means for the build |
| --- | --- | --- |
| Heart of the app | The INTERVIEW | Slice 1 focuses on conversation design — asking genuinely useful questions. |
| LLM provider | API-agnostic | Abstract the LLM call behind one interface; Anthropic or OpenAI, user's own key. |
| Output form | Render + download | Show the scaffold on screen AND produce a real downloadable folder of files. |
| First output scope | Narrow | First version outputs only CLAUDE.md + a slice plan. More files in later slices. |
| Revision | NOT one-and-done | Conversational revision is first-class — refine any file in dialogue; regenerate. |
| Provider spec source | Bake + cite URLs | Hard-bake the CLAUDE.md/AGENTS.md knowledge; embed source URLs in output; no runtime fetch. |
| Presets | 10, hard-capped | 10 distinct archetypes; anything else uses the generic path. Resist adding more. |
| Landing | Two paths | Start-from-a-preset gallery OR describe-from-scratch. |
| Look | Violet on charcoal | Modern 'AI-tool' dark theme; scaffold-frame geometric logo + wordmark. |
| API keys | Bring-your-own | Users paste their OWN key (client-side only). Never your key as default. No login. |
| File upload | Yes — but later | Valuable (feed it an existing README/spec), but a later slice, not v1. Protect the core loop first. |
| Error handling | Quality bar | Graceful handling of invalid/expired/rate-limited keys, built in early. |
| Session persistence | Yes | Hold in-progress state (localStorage) so a refresh doesn't lose the interview. |

WHY THIS IS A STRONG PORTFOLIO PIECE

- Grounded in provable pain. You're not imagining the problem — you have scar tissue from Double Down. That's the best foundation for a build.

- A current, in-demand, differentiated muscle. Meta-agentic tooling — systems that make AI coding agents reliable — is exactly what the industry is scrambling to figure out, and almost nobody has built a good one.

- Builds on a skill you've already shipped. It's a Forge-RAG-style LLM-backed app. You've already wired an app to an LLM API and deployed it, so the core mechanic is in your wheelhouse.

- Shows real depth, not just “I can call an API.” The differentiator is conversation design (asking the right questions) and structured output (producing a well-formed scaffold). That's what makes a reviewer see an engineer who understands how to build with LLMs, not just call them.

- Self-validating demo. Your first test case is Double Down itself — feed it “blackjack card-counting trainer” and see if it asks about bet-spread display and mode structure before those would have bitten. If it does, you have a personally-verified demo, the most convincing kind.

THE ONE RISK TO DESIGN AGAINST

“Agentic governance” wants to become abstract — a framework, a philosophy, a thing nobody can see. This is the failure mode we flagged twice. The defense is baked into your answers: the tool must always produce a concrete artifact — a real, downloadable, populated folder. If the output is “a populated CLAUDE.md and a 12-slice plan for your specific project,” it's real and demoable. If it drifts toward “a general theory of good project governance,” it evaporates. Every slice is judged by: does this make the output artifact more concrete and more useful?

Second risk — scope sprawl (the very thing the app exists to prevent). The dream version knows every app type and asks perfect questions for each. That's a multi-year platform. The buildable version keeps scope narrow not by limiting app types (the LLM handles open-endedness) but by limiting what the scaffold contains — start with just CLAUDE.md + slice plan, exactly as you chose. Let the tool practice the discipline it preaches.

ARCHITECTURE

Same family as Forge-RAG: a client app that calls an LLM API, structures a multi-turn conversation, and renders/exports structured output. Suggested stack (matches what you've shipped): Vite + React + TypeScript, the LLM call behind a provider interface, file generation client-side with a zip download.

The core loop

- Describe. User types what they want to build (“TikTok video generator,” “a CRM for a dog groomer,” “a card-counting trainer”).

- Interview. The LLM generates and asks a focused sequence of questions tailored to that project — surfacing the decisions that would otherwise cause rework. This is the heart (Slice 1).

- Synthesize. The LLM turns the description + answers into a structured scaffold (Slice 2+).

- Render + export. Show the scaffold on screen; let the user download it as a real folder of files.

The provider abstraction (your “decide later” answer)

Define one interface both providers implement, so the choice is a swap, not a rewrite:

interface LLMProvider {

chat(messages: Message[], opts?: ChatOpts): Promise<string>;

}

class AnthropicProvider implements LLMProvider { ... }

class OpenAIProvider   implements LLMProvider { ... }

// The app talks only to LLMProvider — never to a specific SDK.

// Switching providers = changing one line of config.

Portfolio bonus: this abstraction is itself a mark of good engineering — it shows you design for change, not just to make one API work.

SLICE PLAN

Same disciplined, one-vertical-slice-at-a-time method that shipped Double Down. Each slice is deploy-and-verify. The founding invariant: every slice makes the concrete output artifact better. Slice 1 deliberately focuses on the interview, per your answer.

Slice 1 — The interview (the heart)

- Goal: user describes a project → the LLM conducts a genuinely useful, focused interview. No scaffold output yet — just prove the questions are good.

- The real work: the system prompt and conversation design. This is where your Double Down scar tissue becomes the product. The prompt must steer the model to ask the questions that surface early-decision traps (how will you display X? how many modes/screens, and flat list or curriculum? what's explicitly out of scope?).

- Validation: feed it “blackjack card-counting trainer.” Does it ask about bet-spread display and mode structure? If yes, the interview works.

- Ships: a working describe → interview loop, provider abstraction in place (one provider wired), conversation rendered on screen.

Slice 2 — The narrow scaffold

- Goal: synthesize the interview into the first concrete artifact — CLAUDE.md + slice-plan.md, nothing more.

- The real work: structured output. Getting the LLM to reliably produce well-formed, specific files (not generic boilerplate) is the technical meat — output validation, maybe schema-constrained generation.

- Ships: the two files rendered on screen, review-ready.

Slice 3 — Download the folder

- Goal: export the rendered scaffold as a real downloadable folder (zip) of actual files — the concrete artifact in the user's hands.

- Ships: a “Download scaffold” button producing a proper folder you could drop into a new repo.

Slice 4 — Conversational revision (essential)

- Goal: let the user refine any generated file in dialogue; regenerate the affected file(s) using retained interview + file state. This is what makes Scaffold useful rather than a one-shot template generator.

- Ships: a revision chat on the review pane; targeted regeneration (not full restart).

Slice 5 — CLAUDE.md + AGENTS.md coexistence

- Goal: output-target toggle (CLAUDE.md / AGENTS.md / both), generating AGENTS.md as the shared layer and a CLAUDE.md that imports it via @AGENTS.md. Embed the verified source URLs in the generated files.

Slice 6 — Skills / rules / workflows generation

- Goal: expand output to the .claude/rules/ files, skill stubs, and workflow docs tailored to the project — one file type per sub-step.

Slice 7 — Preset gallery + the two-path landing

- Goal: the landing screen (Start from a preset / Describe from scratch), the 10-archetype gallery, and preset-priming of the interview.

Slice 8 — Visual identity + second provider + polish

- Apply the violet-on-charcoal theme and the scaffold-frame logo; wire the second provider through the existing interface (proves the abstraction); API-key settings. Ship.

OPEN QUESTIONS TO ANSWER BEFORE SLICE 1

These are the “decide before building” questions — fittingly, the exact kind this tool is meant to ask you. Worth settling first:

- How does the interview end? Fixed number of questions, LLM decides when it has enough, or user clicks “I'm done”? (Recommendation: LLM-driven with a user override.)

- One question at a time, or a batch? Sequential feels like a real interview and adapts to answers; a batch is faster but less adaptive. (Recommendation: sequential, since adaptivity is the whole value.)

- Where does the API key live? User pastes their own key (zero cost to you, but a setup step), or you proxy it (smoother demo, but you pay per interview). For a portfolio demo, user-pasted key is the safe default.

- What exactly goes in the CLAUDE.md? Define the target structure now — project summary, invariants, slice plan, conventions — so the model has a concrete schema to fill, not a blank page.

WHAT SCAFFOLD DOES (FULL CAPABILITY SET)

Confirmed scope. Each item is a real feature, and each stays narrow on purpose.

- Provider choice. Select Anthropic or OpenAI, using the user's own API key. The app talks to one provider interface; switching is a config swap.

- Interview-driven planning. The heart: an LLM conducts a focused interview that surfaces the decisions that cause rework (the tab-sprawl / bet-spread class of problem).

- Generates CLAUDE.md or AGENTS.md — both pointing to the same governance. Uses the verified coexistence pattern (see next section): AGENTS.md holds the shared layer, CLAUDE.md imports it via @AGENTS.md so there's one source of truth, not two copies.

- Generates relevant skills / rules / workflows for the specific project. Beyond the top-level file: the .claude/rules/ files, skill stubs, and workflow docs tailored to what's being built.

- Preset scaffold builds (10 archetypes, capped). Common project types come pre-primed so the interview starts from a strong base. Anything outside the 10 still works via a generic path.

- Renders on screen AND exports a downloadable folder. Review first, then download real files.

- Revises its own output conversationally. Not one-and-done — you can refine any generated file in dialogue and it regenerates. (See the Revision section — this is essential.)

THE GOVERNANCE SCAFFOLD GENERATES (PROVEN ON THE JANITOR)

Not theoretical. The output structure and generation principles below come from a real, battle-tested system — The Janitor's .agent_governance/ (27 rules, 18 commands, 11 skills), with visible evidence of what held and what had to be re-enforced. Scaffold generates governance informed by real enforcement experience.

The output structure (three-part, agent-agnostic)

A canonical governance folder is the single source of truth, read by BOTH Claude Code and Codex. Claude reads it through .claude/ via symlinks (or a CLAUDE.md that imports it); Codex reads AGENTS.md. One source, multiple entry points:

.agent_governance/          # canonical source of truth (agent-agnostic)

README.md                 # bootstrap: 'all agents read this on startup'

rules/                    # hard laws — quality, memory, testing, security

commands/                 # slash-command workflow definitions

skills/                   # auto-invoked protocols (SKILL.md per folder)

.claude/rules -> ../.agent_governance/rules      # symlinks for Claude Code

.claude/commands -> ../.agent_governance/commands

.claude/skills -> ../.agent_governance/skills

CLAUDE.md                   # entry point; imports @AGENTS.md

AGENTS.md                   # entry point for Codex; same rules

The three parts: rules/ (hard constraints that block commits), commands/ (named workflows like /release, /audit), skills/ (protocols that auto-fire on events like a pre-commit gate). Scaffold generates all three, tailored to the project.

Generation principles (what makes governance HOLD)

The hard-won part. On The Janitor, rules that WORKED were short and mechanically checkable; rules that FAILED ballooned to 12–25KB as clauses piled up trying to force compliance. File size was the fingerprint of a rule the agent never internalized. Scaffold encodes these lessons:

- Short and checkable, never essays. The best rule was 656 bytes: 'Every shell script MUST open with set -euo pipefail.' One rule, one check, impossible to misread. If a generated rule can't be stated in ~40 lines with an enforcement checklist, it's too vague to hold.

- A consistent rule skeleton. Every rule that held shared a shape: hard constraint → scope → enforcement checklist → acceptable/unacceptable justifications. Scaffold generates rules in this structure, not free-form prose.

- Anti-drift by default (the #1 lesson). The Janitor needed a four-law 'Context Asceticism' rule to stop the agent exploring the codebase and burning API budget: no speculative grep/find, no orientation sub-agents, fail-fast on ambiguity ('the cost of a wrong guess is 4× a targeted read; the cost of asking is zero'), targeted reads only. That is the exact drift/token-waste pain that motivated Scaffold — so EVERY generated scaffold includes an anti-exploration rule by default.

- Name the enforcement mechanism. Rules that held tied to a check (linter, test, CI gate, byte-level constraint). 'Write clean code' got ignored; 'branch density must not drop >20% without justification, enforced by check_logic_regression' held. Scaffold favors rules that state how they're enforced.

- Keep the index small. The root CLAUDE.md stays small and stable; depth goes in modular rule files. The root file is the index, not the encyclopedia — matching Anthropic's own guidance and The Janitor's structure.

Portfolio weight: most people building 'AI governance' tools have never run a large agent-governed project and learned what fails. Scaffold's generation logic is derived from one that shipped, with receipts on what held and what didn't.

SECURITY, KEYS & COST MODEL

The rule: users bring their own API key. Your key is never the default. A public portfolio piece that anyone can hit means every use would spend YOUR money — and a single bad actor could run up a serious bill. Bring-your-own-key removes that exposure entirely: each person's key is used for their own session and billed to them.

How to do it safely

- Client-side only. The key lives in the browser (session memory, or localStorage if the user opts in). NEVER send it to a server you control — storing other people's secrets is a liability.

- Browser → provider directly. The app is just the interface; the key goes straight from the user's browser to Anthropic/OpenAI.

- Be explicit in the UI. State that the key stays in their browser and isn't stored by you — honest, and reassuring to a technical audience.

- Known caveat (fine for a demo): browser-side API calls can hit CORS limits, and exposing even the user's own key in client code carries some risk. Acceptable and standard for a portfolio demo. If it ever went 'real,' add a lightweight proxy that forwards the user's key without storing it.

Login

Not needed for v1. Bring-your-own-key solves the cost problem without accounts. Login adds auth, storage, and security surface for little portfolio benefit, and undercuts the clean client-side design. The only reason to add it later is to save scaffolds server-side across sessions — not required to demonstrate the core value. So: API keys yes, login no.

QUALITY BARS (BUILD IN EARLY, NOT BOLTED ON)

- Graceful API-error handling. Invalid key, out of credits, rate-limited, or API down → a clear message ('your key seems invalid — check it in Settings'), not a crash. Reads as engineering maturity to a reviewer.

- Session persistence. Hold in-progress interview state in localStorage so a browser refresh doesn't wipe everything. Losing the session IS a form of one-and-done — directly against the 'revise, don't restart' value.

- Per-file copy. A 'copy' button on each generated file, so a developer can grab one file without downloading the whole folder.

ROADMAP (CAPTURED, BUT NOT V1 — PROTECTS THE CORE LOOP)

These are real, valuable, and deliberately deferred. Capturing them here keeps them from being forgotten OR from cluttering the initial build.

- Context file upload (strong later slice). Feed it an existing README, spec, or a half-built project's structure so the interview accounts for it ('you already have these components — preserve them?'). Connects to Forge-RAG's document-ingestion muscle. Adds file parsing, type handling, and token/context management — which is exactly why it waits until the core loop is proven.

- Demo / example mode (portfolio-smart). A 'see a sample scaffold' button so someone evaluating the app — e.g. a hiring manager without an API key — can see the output without one. Worth it precisely because the audience includes people evaluating YOU.

- Finer-grained regeneration. Regenerate a single file rather than the whole scaffold — a more granular revision.

- 'Why did it ask this?' affordance. Show the reasoning behind an interview question — a distinctive touch for an app that's ABOUT good questions.

Explicitly NOT building (sprawl guard)

Multi-user collaboration, share-via-link, a template marketplace, version history. All real features, all wrong for a portfolio piece. The discipline the app preaches is the discipline it's built with: resist these.

PROVIDER SPEC: CLAUDE.MD & AGENTS.MD (VERIFIED)

These facts were verified against official documentation. Architecture decision: bake this knowledge into the app (versioned, with a “last verified” date) and embed the source URLs in the generated files — do NOT depend on live-fetching these pages at runtime (docs pages block automated fetching, render dynamically, and would make the app's core function fragile and slow). Optionally add a periodic re-verification maintenance step, not a per-request fetch.

Anthropic — CLAUDE.md

- Markdown file of persistent project instructions; Claude reads it at the start of every session.

- Scopes: project-root CLAUDE.md, personal (~/.claude/CLAUDE.md), and enterprise/managed policy. Claude walks up the tree, additively.

- Treated as context, NOT enforced config — to hard-block an action, a PreToolUse hook is used, not CLAUDE.md.

- Keep the root file small and stable (~under 200 lines); put deep/path-specific guidance in .claude/rules/, skills in .claude/skills/. The root file acts as the index.

- Source URLs to embed: code.claude.com/docs/en/memory

- platform.claude.com/docs/en/agents-and-tools/tool-use/memory-tool

OpenAI / Codex — AGENTS.md

- Open format (“README for agents”), now stewarded by the Agentic AI Foundation under the Linux Foundation; supported by Codex, Cursor, Gemini CLI, Windsurf, Copilot, and others — not OpenAI-proprietary.

- Discovery chain: global ~/.codex/AGENTS.md → repo-root AGENTS.md → nested overrides. AGENTS.override.md for higher priority. 32 KiB default size cap.

- Plain markdown — no required headings/frontmatter. Nearest file to the edited file wins; explicit chat prompts override everything.

- Codex skills are separate: referenced in config.toml by path to a SKILL.md, triggered by task match. AGENTS.md = always-on context; skills = activated per task.

- Source URLs to embed: developers.openai.com/codex/guides/agents-md

- agents.md

The coexistence pattern (the key to “both point to the same governance”)

Verified current best practice: AGENTS.md is the universal layer (commands, structure, conventions) read by every tool; CLAUDE.md is the Claude-specific layer that imports AGENTS.md via @AGENTS.md rather than duplicating it. So Scaffold generates AGENTS.md as the shared source of truth, and a CLAUDE.md that references it — one governance, two entry points, no drift.

# CLAUDE.md

@AGENTS.md          # inherit the shared governance

## Claude-specific

- (hooks, tool permissions, memory imports go here)

THE 10 PRESET ARCHETYPES (CAPPED)

Each preset is a DISTINCT architecture that asks different interview questions — not 10 flavors of one web app. They're accelerators for common cases; a project outside them gets the generic interview. Hard cap at 10 — resist adding more (that's the drift this very tool exists to prevent). Overlaps (#3/#4, #5/#6) are intentional: the interview disambiguates which one a project actually is.

| # | Preset | Covers / future build | Distinct questions it asks |
| --- | --- | --- | --- |
| 1 | Trainer / Educational App | Double Down, REID interviewing trainer | Curriculum structure, scoring logic, mode organization |
| 2 | LLM-Backed App (RAG/Chat/Agent) | Forge-RAG, Scaffold itself | Prompt design, structured output, provider abstraction, API cost |
| 3 | Agentic Automation Pipeline | Etsy print-on-demand pipeline; TikTok (as automation) | Service integration, retry/failure, human-in-loop, cost across a chain |
| 4 | Content Generation Tool | TikTok video creator; Etsy design generation | Generation-API choice, output quality, content/IP guardrails, preview |
| 5 | Data Explorer / Dashboard | Exoplanet explorer; Etsy analytics | Data source/pipeline, transformation, visualization choices |
| 6 | Business Research / Market Analysis | Etsy 'research the niche' idea | Research sources, scoring methodology, decision-oriented output |
| 7 | CRUD Web App | Any app with accounts/records | Data model, auth, state management |
| 8 | CLI / Developer Tool | The Janitor, future dev tooling | Command structure, distribution/packaging, analysis architecture |
| 9 | 2D Browser Game (canvas) | Any future game | Game loop, state machine, rendering/input |
| 10 | Chrome Extension / Browser Tool | Future browser automation | Manifest, content-script vs background, permissions |

Coverage of your named builds: TikTok creator → #4 (or #3 if it's more 'automate publishing'); Etsy-with-research → splits into #6 (evaluate the niche) + #3 (automate the store); exoplanet → #5; REID trainer → #1; future AI apps → #2. The interview picks between overlapping presets by asking what the project actually is.

REVISION — NOT ONE-AND-DONE (ESSENTIAL)

The single most important capability after the interview. A one-shot scaffolder that gets something slightly wrong forces you to hand-edit or restart the whole interview — which recreates the exact planning pain Scaffold exists to remove. If it can't revise, it fails its own premise. So revision is first-class.

Three layers of defense against “it got it wrong”

- The interview prevents most errors. Asking the right questions up front means fewer wrong outputs than a one-shot 'generate a plan.'

- Review before download. The scaffold renders on screen first; you catch problems before any file is written. You're never surprised by a downloaded folder.

- Conversational revision. If something's still off, refine it in dialogue — “split the counting modes into their own section,” “add a rule to run tests before commits” — and it regenerates the affected files, because it still holds the interview context and the generated files in memory. Worst case, the output is plain markdown you can hand-edit — but the goal is you rarely need to.

Build implication: the app keeps conversation + generated-file state in memory so revisions are targeted (regenerate the one file that changed), not a full restart. This gets its own slice.

STARTING MENU & VISUAL IDENTITY

Landing screen — two paths

On launch, the user chooses one of two clear paths:

- Start from a preset — a gallery of the 10 archetype cards; picking one pre-primes the interview.

- Describe from scratch — a single 'Describe your project' input that goes straight into the generic interview.

Plus a lightweight top bar: the Scaffold logo/wordmark, and a Settings entry for the API-provider + key.

What must exist before the first build (menu / setup options)

- Provider selector (Anthropic / OpenAI) + API-key input — the USER'S OWN key, stored client-side only, with a clear note that it isn't stored by you.

- Output-target toggle: generate CLAUDE.md, AGENTS.md, or both (defaulting to 'both' via the @AGENTS.md pattern).

- The two-path landing (preset gallery vs. describe-from-scratch).

- A review pane (renders the scaffold) with a Download-folder action and a per-file copy button.

- A revision input (chat) attached to the review pane.

Visual identity (your choices)

- Palette: violet/purple accent on a charcoal / near-black background — modern, distinctly 'AI tool,' easy on the eyes for long sessions, and set apart from the blue-heavy dev-tool crowd.

- Logo: a simple geometric mark — stacked blocks / scaffold-frame lines evoking a structure being built — paired with a clean 'Scaffold' wordmark.

- Aesthetic reference: the Linear / Vercel / Raycast school — dark, precise, one confident accent, generous whitespace, technical-feeling type. Grabs attention through sharpness and restraint, not brightness (the signal a technical audience trusts).

OPEN QUESTIONS TO SETTLE BEFORE SLICE 1

The 'decide before building' questions — fittingly, the kind this tool asks you:

- How does the interview end? LLM decides it has enough, fixed count, or user clicks 'done'? (Rec: LLM-driven with a user override.)

- One question at a time, or batched? (Rec: sequential — adaptivity is the value.)

- API key handling. User pastes their own key, stored client-side only (rec for a portfolio demo — never costs you per use).

- CLAUDE.md target structure. Define the sections now (summary, invariants, slice plan, conventions) so the model fills a schema, not a blank page.

ONE CLEAR-EYED NOTE ON COST

Unlike Double Down (which costs nothing to run), this burns API tokens per interview. For a portfolio demo that's trivial — you run it a handful of times to show it works. Just build it so it uses the user's own API key rather than yours, so a public demo never costs you money per use. The zero-cost design was a real virtue of Double Down; here you trade it for capability, which is the right trade for this particular tool — made consciously.

THE SATISFYING PART

You'll build this tool using the exact discipline it's meant to enforce: plan first, slice thin, verify each step, keep scope narrow, produce a concrete artifact. And its first real test is the project that taught you why that discipline matters. If “blackjack card-counting trainer” makes it ask the questions you wish you'd been asked, the tool works — and you'll have turned the hardest parts of Double Down into the thing that makes your next project, and everyone else's, go smoother.